**SCRUM REPORT and MEETING AGENDA**

Report #: 2 Project Name: Game Pricer

Date: 4/10/2021 Prepared by: Leonardo Tulod

**Attendees for the meeting**

1. Leonardo Tulod
2. Hariharan Sivakumar
3. Xavier Polisetty
4. Evan Chiang

**Agenda for the meeting**

1. Talk about completed tasks
2. Go over the project presentation

**Overall accomplishments since last meeting**

1. Attempted to establish connection to Epic API
2. Research APIs
3. Implemented a simple flask app and tested a sample API
4. Research possible places to host our web application

**Tasks completed by each team member since last meeting**

|  |  |  |
| --- | --- | --- |
| Task description | Assigned to | Completed? |
| Signed up for Epic Account Services | Xavier | Yes |
| Research Steam API | Evan | partially |
| Implemented a simple Flask app and tested a sample API on Python | Hariharan | yes |
| Research possible places to host our web application | Leonardo Tulod | Yes |
|  |  |  |
| Read Epic API documentation | Xavier | Yes |
| Successfully call Epic API | Xavier | No |

**Plans for next period**

1. Work on UI using Flask and HTML
2. Use python to work on getting the APIs and Flask to work together
3. Look over more API documentation
4. Get more APIs to work with Flask

**Task assignment per team member (to be completed before the next meeting)**

|  |  |
| --- | --- |
| Task description | Assigned to |
| Building the UI and design of application | Xavier, Evan |
| Working on APIs and Flask to work together in Python | Leonardo, Hari |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

**Project management status**

1. Trying to get APIs to work individually and testing out different APIs since some of the APIs we listed cost money to launch
2. Paired off in groups of two to do pair programming
3. Currently working on meeting presentation and preparing

**Minutes from previous meeting**

Zoom Meeting Recording:

<https://youtu.be/afbPmThifOk>

0- 4Talked about our tasks. Evan looked at some of the API documentation and Hari experimented with Flask. He implemented an API and got it to work in Python. Leonardo sent out a list of public APIs and one of the APIs that Hari found interesting was cheap shark. We talked about how Cheap shark API is a price comparison api across steam and other platforms. Xavier walked through the EPIC api key but the documentation was not good so it was hard to get it to run. Leonardo looked through different sites to develop and host the web application. He talked about Google App Script.

4-8 We then talked about tasks and needing to meet up with the TA. We talked about Github usage and how we were being graded on our github usage. We talked about pushing the recording onto the Github and we made a google slides template for the professor.

8-15 We talked about different approaches to the project. Some group members were against side projects and we wanted to work as we went along. Leonardo works better with tutorials and we came to the conclusion that everyone should work on the project that most benefits their knowledge. We talked about the tasks for the next meeting and we made a coloring system so we know who completed which task. We assured that Xavier would make the UI and Evan would be working through the steam API. Leonardo and Hari would work on Python and Flask.