**SCRUM REPORT and MEETING AGENDA**

Report #: 5 Project Name: Game Prices

Date:4/21/2021 Prepared by: Leonardo Tulod

**Attendies for the meeting**

1. Xavier Polisetty
2. Leonardo Tulod
3. Hariharan Sivakumar
4. Evan Chiang

**Agenda for the meeting**

1. Talk about UI
2. UI Design Implementation
3. HTML and API integration

**Overall accomplishments since last meeting**

1. Uploaded the demo onto Heroku
2. Built most of the custom HTML

**Tasks completed by each team member since last meeting**

|  |  |  |
| --- | --- | --- |
| Task description | Assigned to | Completed? |
| Uploaded demo web app with Heroku | Everyone | Yes |
| Investigated other APIs | Everyone | Yes |
| UI HTML and CSS | Evan | Yes |
| Research how to integrate Epic API into product | Xavier | Yes |
|  |  |  |
|  |  |  |

**Plans for next period**

1. Working Flask Demo
2. Implement second API
3. Find suitable Epic API in python
4. Implement steam API onto flask on python
5. UI CSS

**Task assignment per team member (to be completed before the next meeting)**

|  |  |
| --- | --- |
| Task description | Assigned to |
| Conduct User Studies | Leo |
| API integration | Hari, Xavier and Evan |

**Project management status**

1. Worked on report
2. Demoed streamlit demo and coordinated who will work on different parts of the project
3. We are currently trying to integrate the second API and looking for other APIs that are similar to the steamspy API so we could reuse the code we used for the steam part of our demo.

**Minutes from previous meeting**

Please be thorough, a bullet list of 2-3 single-liners is not sufficient

0-1 Minutes: Talked about the content of our user studies as well as the things that we accomplished from the last meeting. Hari uploaded the streamlit demo onto Heroku so now anyone can access the demo of our web application.

2-4 Minutes: Talked about API integration and other alternatives for the EPIC API. We also said that it was okay to use other APIs to meet the requirement. We discussed that we could implement EPIC and GOG as stretch goals.

5-9 Minutes: We talked about the newly created HTML webpage and a change of roles. Evan wanted to switch from a front-end developer to more of a back-end developer. We agreed that this could be done and that Hari could help more with the front-end. Xavier will continue to work on API implementation. Leo will conduct all of the user studies and report his findings in our user study report. Hari will also look into different APIs that are similar to the steamspy API so we could reuse the code from our steamspy API.