**SCRUM REPORT and MEETING AGENDA**

Report #: 7 Project Name: Game Prices

Date:4/29/2021 Prepared by: Leonardo Tulod

**Attendies for the meeting**

1. Leonardo Tulod
2. Hariharan Sivakumar
3. Evan Chiang
4. Xavier Polisetty

**Agenda for the meeting**

1. Talk about the deliverables on May 2nd
2. Talk about Final Presentation

**Overall accomplishments since last meeting**

1. Uploaded templates for the May 2nd deliverables

**Tasks completed by each team member since last meeting**

|  |  |  |
| --- | --- | --- |
| Task description | Assigned to | Completed? |
| Prepare Slides for Presentation | Everyone | No |
| Uploaded templates | Leo | Yes |
| Studied HTML templates | Leo | Yes |
| Develop Epic API | Xavier | No |
| Build and improve UI | Evan | Yes |
|  |  |  |

**Plans for next period**

1. Work on search bar
2. Work on EPIC API implementation
3. Get a third API to work with our existing program

**Task assignment per team member (to be completed before the next meeting)**

|  |  |
| --- | --- |
| Task description | Assigned to |
| Finish writing documentation for sprint 3 and brainstorm about presentation | Leo |
| Develop Epic API | Xavier |
| Finish search bar implementation and integration of other APIs | Hari |
| Find Third API | Evan |

**Project management status**

1. Working presentation with interactive components
2. Work on getting second and third api to work
3. Showcased Haris new flask application

**Minutes from previous meeting**

Please be thorough, a bullet list of 2-3 single-liners is not sufficient

0-2 Minutes: Talk about presentation. We talked about the demo should be one third of the presentation. We also talked about the accessibility component. Evan brought up the topic of alt tabs and we thought about implementing that last as a stretch goal.

2- 5 Minutes: We talked about what everyone was working on and the appropriate documentation that should come with our programming. We also talked about the possibility of using our previous presentation as a template and we will review the presentation after May 2nd.

5-8 Minutes: Finally we talked about the looming May 2nd deadline and everyone’s conflicting time commitments. We committed to work on this project after everyone fills out their preceding time commitments. We went over the deliverables for the documentation and we discussed how finishing this project early would allow for better documentation.