**SCRUM REPORT and MEETING AGENDA**

Report #: 8 Project Name: Game Prices

Date:5/01/2021 Prepared by: Leonardo Tulod

**Attendies for the meeting**

1. Leonardo Tulod
2. Hariharan Sivakumar
3. Evan Chiang
4. Xavier Polisetty

**Agenda for the meeting**

1. Talk about the deliverables on May 2nd
2. Talk about Hari’s implemented Search bar
3. Got a working EPIC function that returns the name and price of a game.

**Overall accomplishments since last meeting**

1. Got search bar to work
2. Got function uses the EPIC API to work

**Tasks completed by each team member since last meeting**

|  |  |  |
| --- | --- | --- |
| Task description | Assigned to | Completed? |
| Finish writing documentation for sprint 3 | Leo | No |
| Implemented search bar functionality | Hari | Yes |
| Finished brainstorming | Leo | Yes |
| Implemented Epic API | Xavier | Yes |
|  |  |  |
|  |  |  |

**Plans for next period**

1. Get the EPIC API to work on the Flask Application
2. Get a third API to work with our existing program

**Task assignment per team member (to be completed before the next meeting)**

|  |  |
| --- | --- |
| Task description | Assigned to |
| Fill out the documentation for everything we have. | Leo |
| Add Epic API to current product | Xavier and Hari |
| Get the 3rd API work | Hari and Evan |
|  |  |

**Project management status**

1. Working on getting an implementation of the 3rd API
2. Work on getting second API to work inside the flask app
3. Trying to understand our 3rd API and cleaning up the code for the EPIC API.

**Minutes from previous meeting**

0-2 Minutes: Hari demoed his flask application with the new search bar. We talked about Xavier’s EPIC code. Hari shared his screen and showed us the new home page works with the search bar. We did a sample search with Dota and showed the prices of the games. Evan asked if there were separate listings for different stores. We talked about the issue of discriminating between stores. Xavier asked about getting the thumbnail from steam.

2-4 Minutes: We suspended the thumbnail idea until we got the 3rd API to work. We talked about everyone’s different time commitments. Xavier talked about cleaning up his EPIC code before he posts it onto the team Github. We talked about how we might need a homepage. We allocated this to a stretch goal.

4-7 Minutes: Leo discussed how implementing a home button should be a stretch goal and refocused towards the 3rd API to work. Leo asked if Xavier could demo his code, but it’s pretty messy at this moment. The output is a little messy in the EPIC api implementation and we talked about future meetings.